## Slide 1: GCP Cloud Infrastructure Modernization Plan
A phased approach to enhance GCP infrastructure security, governance, and efficiency.

## Slide 2: Objective
Enhance GCP infrastructure security, governance, and operational efficiency by auditing and optimizing existing configurations and enforcing best practices.

## Slide 3: Phased Plan with Recommendations
Phase | Focus Area | Recommendations | Dependencies
Week 1–2 | Project & Resource Audit | - List roles/users and IAM policies - Identify high-risk elements | - Access to billing account & org policies - Asset visibility via CLI/API
Week 2–3 | Identity & Access Review | - Replace individual access with group-based IAM - Create scoped custom roles | - Approval from billing/org admins
Week 3–4 | Naming & Labeling Standardization | - Enforce logs routing to Splunk or sinks | - Splunk integration details - Monitoring role permissions
Week 4–5 | Logging, Monitoring & Alerts | - Route logs to Splunk/BQ - Setup alerts to Stack/email | - Firewall list access - Security team support
Week 6+ | Security & Automation | - Enable Security Command Center - Implement Terraform as IaC | - IAM change approval - Logging permissions access

## Slide 4: Deliverables
Project Inventory Report (Projects, Resources)
IAM Cleanup Plan with Role-to-Group Mapping
Naming & Labeling Policy
Policy Baseline Template
Cost Dashboard (BigQuery + Looker Studio)
Monitoring Rule Sets for Repeatable Alerts

## Slide 5: Benefits
Improved Security
Least Privilege Enforcement
Centralized Identity Management
Consistent Access via AD or CCP Groups
Cost Control
Visibility into High-Cost Resources

## Slide 6: Key Dependencies
Approval from Org Admins for IAM changes
Logging permissions and access to Splunk
Firewall ownership handoff from legacy teams
Agreement on tagging/naming policies across teams

## Slide 7: Reporting Cadence
Intra Weekly Sync – Weekly
IAM Access Review – Monthly
Cost Dashboards – Monthly
Security Posture Review – Monthly
Automation Readiness – Monthly