## Slide 1: GCP Infrastructure Control & Standardization – Roadmap
Project Plan & Milestones Overview

## Slide 2: Key Project Milestones (6-Month Roadmap)
Month 1: IAM and Resource Audit
Month 2: Naming & Labeling Standards
Month 3: Terraform & Automation Setup
Month 4: Monitoring & Logging Configuration
Month 5: Organization Policy and Governance
Month 6: Optimization and Team Enablement

## Slide 3: Resource Discovery & Audit
- Inventory all existing resources using gcloud asset inventory
- Audit IAM roles and bindings
- Real-Time Example: Found VMs with open ports. Action: restrict access

## Slide 4: IAM Roles & Access Cleanup
- Apply least privilege principle
- Remove direct user access, use IAM groups
- Real-Time Example: Replace Owner role with scoped custom roles

## Slide 5: Naming & Labeling Conventions
- Naming: env-team-purpose-region (e.g., dev-data-pipeline-usw1)
- Labels: team, env, owner, cost-center
- Use Config Validator or automation for enforcement

## Slide 6: Terraform & Automation
- Create reusable Terraform modules (VPC, GKE, GCS)
- Store state in remote backend with locking
- Use GitOps model with CI/CD tools

## Slide 7: Monitoring, Logging & Alerts
- Enable dashboards and uptime checks
- Centralize logs to BigQuery or SIEM
- Setup alerts for resource issues (CPU, GKE, etc.)

## Slide 8: Org Policy & Governance
- Enforce org policies (disable external IP, restrict services)
- Use Security Command Center for risk monitoring
- Ensure labeling and service usage controls

## Slide 9: Optimization & Cost Control
- Enable budget alerts and cost reporting
- Use labels for cost attribution by team
- Right-size and autoscale resources (VMs, GKE)

## Slide 10: What I Will Drive
- Monthly infrastructure audit
- Terraform-based provisioning and version control
- Org policy setup and governance
- Team guidance and onboarding best practices