## Slide 1: GCP Cloud Infrastructure Modernization Plan
Objective: To enhance GCP Infrastructure security, governance, and operational efficiency by auditing and optimizing existing configurations and enforcing best practices across identity, networking, and monitoring.

## Slide 2: Phased Plan with Recommendations
Phase: Week 1–2
- Focus Area: Project & Resource Audit
- Recommendations:
• List existing IAM policies and users
• Identify high-risk elements (e.g., open ports, VMs)
- Dependencies:
• IAM group-based role mapping
• Access via gcloud CLI or API
Phase: Week 2–3
- Focus Area: Identity & Access Review
- Recommendations:
• Enforce log routing to Splunk
• Create scoped custom roles
- Dependencies:
• Log routing setup
• Cloud Monitoring alerts setup
Phase: Week 3–4
- Focus Area: Naming & Labeling Standardization
- Recommendations:
• Define labeling policy
• Enable logging/monitoring
- Dependencies:
• Access to firewall rules
• Coordination with network/security team
Phase: Week 4–5
- Focus Area: Security & Automation
- Recommendations:
• Enable Security Command Center
• Implement Terraform for infrastructure
- Dependencies:
• TCP changes, logging access

## Slide 3: Program Summary & Execution Support
Deliverables:
• Project Inventory Report
• IAM Cleanup Plan (Roles to Groups)
• Naming & Labeling Policy
• Policy Baseline Template
• Cost Dashboard (BigQuery+)
Benefits:
• Improved Security
• Least Privilege Enforcement
• Centralized Identity Management
• Consistent Access via AD or Groups
Key Dependencies:
• Org Admin Approval
• Logging & Splunk Access
• Legacy Firewall Team Inputs
• Naming/Logging Agreement
Reporting Cadence:
• Weekly Intra-team Sync
• Monthly IAM Review, Cost Dashboard
• Monthly Posture & Automation Review

## Slide 4: GCP Cloud Infra Modernization – Timeline View
• Week 1–2: Audit IAM policies, identify high-risk resources
• Week 2–3: Enforce IAM logs, custom roles
• Week 3–4: Standardize naming, implement logging
• Week 4–5: Security automation, enable SCC & Terraform

## Slide 5: Visual Summary: Deliverables, Benefits & Dependencies
📦 Deliverables
• IAM Cleanup Plan
• Project Inventory
• Naming Policy
• Logging Templates
✅ Benefits
• Least Privilege Access
• Central Identity Control
• Improved Cost Reporting
⚙️ Key Dependencies
• Org Admin Approval
• Log Sink Access
• Firewall Rules